## Slide 1: Agile Presentation

## Slide 2: Agile Development Overview
Brief introduction to Agile Development as a software development methodology that emphasizes flexibility, collaboration, and iterative approaches.
Agenda for the presentation:
Roles on a Scrum-Agile Team
Agile SDLC Phases
Contrasting Waterfall and Agile Approaches
Factors to Consider
References

## Slide 3: Roles on a Scrum-Agile Team
Product Owner: Responsible for defining and prioritizing the product backlog, ensuring that the team is working on the most valuable features.
Scrum Master: Facilitates the Scrum process, removes impediments for the team, and helps the team achieve their goals.
Development Team: Cross-functional team members who work together to complete the work in each sprint.
Stakeholders: Individuals who have an interest in the project and provide feedback on the product.

## Slide 4: Agile SDLC Phases:
Planning: Collaboratively define the requirements and create a backlog of work.
Sprint: Iterative development cycles where the team works on a subset of the backlog.
Review: Present the completed work to stakeholders for feedback.
Retrospective: Reflect on the sprint and identify areas for improvement.

## Slide 5: Contrasting Waterfall and Agile approaches:
In a waterfall approach, all requirements are gathered upfront and the project progresses through distinct phases (e.g. analysis, design, development, testing) sequentially. This can lead to longer development cycles and makes it difficult to adapt to changes.
In an agile approach, requirements are developed incrementally and iteratively, allowing for flexibility and responsiveness to new information or changing requirements. This results in shorter development cycles and a focus on delivering value early.

## Slide 6: Factors to consider when choosing between Waterfall and Agile:
Project requirements: If the requirements are well-defined and unlikely to change, a waterfall approach may be more suitable. If the requirements are uncertain or likely to change, an agile approach may be more appropriate.
Team experience: If the team is experienced with agile methodologies and thrives in a collaborative, iterative environment, agile may be the preferred approach. If the team is more comfortable with traditional project management methods, waterfall may be a better fit.
Stakeholder involvement: If stakeholders are actively involved and open to regular feedback and iterations, agile may be the way to go. If stakeholders prefer a more structured and predictable approach, waterfall may be preferred.

## Slide 7: References:
Agile Alliance. (n.d.). Roles on a Scrum-Agile Team. Retrieved from https://www.agilealliance.org/glossary/scrum-team-roles/
Scrum.org. (n.d.). The Scrum Guide. Retrieved from https://www.scrum.org/resources/scrum-guide
Project Management Institute. (2017). Agile Practice Guide. Newtown Square, PA: Project Management Institute.
Lanford, T. (2020, May 15). If your Scrum is not fun, you are doing it wrong. Medium. Retrieved from If Your Scrum Is Not Fun, You Are Doing It Wrong opens in new window.
Beck, K. (2000). Extreme Programming Explained: Embrace Change. Addison-Wesley Professional.
Boogaard, K. (2019, Nov 7). How to shorten your feedback loops (and reduce your team’s stress). DZone. Retrieved from: https://dzone.com/articles/how-to-shorten-your-feedback-loops-and-reduce-your.
Schwaber, K., & Sutherland, J. (2017). The Scrum Guide™ (2017). Retrieved from https://www.scrumguides.org/docs/scrumguide/v2017/2017-Scrum-Guide-US.pdf